Agent Policy and Compliance Tower

Feature Release Roadmap: MVP → Pilot → Scale
Phase-Wise Milestone & Feature Breakdown for Google AI Ecosystem Transition

| Document Version: | 1.0 (MVP → Pilot → Scale Master Roadmap) |
| --- | --- |
| Target Timeline: | MVP (Weeks 1-4) ¦ Pilot (Months 2-3) ¦ Scale (Months 4-6+) |
| Governance Focus: | HIPAA, SOC 2 Type II, EU GDPR, India DPDP Act 2023, Gemini Trust Platform |
| Repository Endpoint: | https://github.com/Bethana86/ai-governance-control-tower.git ¦ http://localhost:8081/ |

1. Executive Strategy: MVP → Pilot → Scale Evolution

To ensure structured, risk-mitigated rollout across enterprise agentic workloads, the **Agent Policy and Compliance Tower** is deployed in 3 distinct milestones: **MVP (Phase 1: Ingress Zero-Trust Security)**, **Pilot (Phase 2: Multi-Agent & KMS Integration)**, and **Scale (Phase 3: AI Forecasting & Global Mesh)**.

2. Master Feature Release Matrix across Milestones

| Functional Component | Phase 1: MVP (Weeks 1-4) | Phase 2: PILOT (Months 2-3) | Phase 3: SCALE (Months 4-6+) |
| --- | --- | --- | --- |
| Policy Ingress Gateway | Cloud Run FastAPI gateway (<25ms SLA) for Aadhaar, SSN, MRN & Prompt Injection. | Dynamic OPA / WASM hot-reloading policy bundles with NeMo Guardrails. | Multi-region global mesh with Cloud Armor WAF DDoS edge mitigation. |
| Policy Rules Engine | 5 Core Rules: HIPAA-PII-01, DPDP-AADHAAR-02, PROMPT-INJ-03, TOOL-LOCK-04, GDPR-ERASURE-05. | Custom rule builder UI with real-time dry-run prompt pattern simulator. | AI-generated policy rule recommendation based on threat intelligence feeds. |
| Compliance Auditor | Static checklists for HIPAA, SOC 2 Type II, EU GDPR Art. 17, and India DPDP Act 2023. | Automated SOC 2 audit package generator (1-click PDF/CSV export). | Automated third-party vendor risk assessment & continuous compliance monitoring. |
| Safety & Grounding Controls | Vertex AI Safety Thresholds (BLOCK_MEDIUM_AND_ABOVE) & Agent Search Citation Check. | Agent Search Grounding Precision Engine (98% confidence threshold). | Multi-vector semantic drift detection across enterprise database knowledge stores. |
| Cryptographic Audit Ledger | SHA-256 block chain linkage (current.prevHash === prev.hash) written to BigQuery. | Cloud KMS RSA-PSS Asymmetric Signatures (RSA_SIGN_PSS_2048_SHA256) & Key Rotation. | Automated EU GDPR Art. 17 Right to Erasure cryptographic key destruction. |
| Agentic Hub & Simulation | Inter-agent interception between Orchestrator (gemini-1.5-pro) and Chatbot (gemini-1.5-flash). | Workload Identity Federation for Fusion AI multi-agent service accounts. | Google TimesFM 2.0 GPU Cloud Run forecasting model & What-If Demand Shock Simulator (+50%). |

3. Phase-by-Phase Milestone Deep-Dive

Phase 1: MVP (Minimum Viable Product - Weeks 1 to 4)

Focus: Zero-Trust Ingress Security & Core Compliance Readiness

Core Gateway (<25ms SLA): Deploy FastAPI proxy on Cloud Run with Always-On CPU, inspecting prompt traffic.

Cloud DLP Integration: Regex & DLP scanning for Indian Aadhaar (\b\d{4}-\d{4}-\d{4}\b), SSN, and MRN.

5 Core Policy Rules: Activate HIPAA-PII-01, DPDP-AADHAAR-02, PROMPT-INJ-03, TOOL-LOCK-04, and GDPR-ERASURE-05.

SHA-256 Audit Ledger: Build tamper-evident block chain (current.prevHash === prev.hash) persisted in BigQuery.

Control Tower UI (http://localhost:8081/): Deploy single-page web console with live telemetry graphs and compliance auditor.

10% Canary Deployment: Route 10% of internal Gemini agent traffic through the Policy Gateway.

Phase 2: PILOT (Production Verification & Integration - Months 2 to 3)

Focus: Multi-Agent Identity & Cloud KMS Hardware Security

Cloud KMS RSA-PSS Signatures: Digitally sign audit digests using Cloud KMS asymmetric key rings (RSA_SIGN_PSS_2048_SHA256).

Agent Search Grounding (98% Precision): Fact-check model output completions against enterprise data stores.

Multi-Agent Workload Identity: Inter-agent message interception across Orchestrator, Chatbot, and BQML agents under GCP IAM.

1-Click PDF/CSV Compliance Package: Generate formal audit packages for SOC 2 Type II and HIPAA legal auditors.

50% Production Rollout: Expand gateway coverage across 3 core business units.

Phase 3: SCALE (Enterprise-Wide Autonomous Governance - Months 4 to 6+)

Focus: AI Foundation Models, What-If Simulation & Global Mesh

Google TimesFM 2.0 Forecasting: Deploy zero-shot foundation forecasting model on GPU Cloud Run (NVIDIA T4/L4).

What-If Demand Shock Simulator: Simulate extreme demand spikes (+10% to +50%) on supply chain agent workflows.

GDPR Art. 17 Cryptographic Shredding: Automated key destruction for user right-to-erasure compliance.

Multi-Region Global Mesh: Cloud Load Balancing with Cloud Armor WAF edge protection.

100% Production Scale: Full enterprise-wide cutover across all global agentic workloads.

4. Live Application Screenshots Across Milestones (http://localhost:8081/)

Phase 1 MVP Milestone: Policy Rules Engine & Ingress Shield

Enforces MVP P0 rules (HIPAA-PII-01, DPDP-AADHAAR-02, PROMPT-INJ-03, TOOL-LOCK-04, GDPR-ERASURE-05).

Figure 1: Live Application Screenshot — Active Policy Catalog & Dry-Run Tester (http://localhost:8081/?tab=rules)

Phase 2 Pilot Milestone: Multi-Framework Compliance Auditor

Renders interactive compliance checklists across HIPAA, SOC 2 Type II, EU GDPR, and India DPDP Act 2023.

Figure 2: Live Application Screenshot — Compliance Auditor Console (http://localhost:8081/?tab=compliance)

Phase 3 Scale Milestone: Agentic Hub & What-If Demand Shock Simulator

Simulates extreme demand shocks (+10% to +50%) on Orchestrator, TimesFM 2.0, BQML, and Chatbot agents.

Figure 3: Live Application Screenshot — Agentic Hub & What-If Simulator (http://localhost:8081/?tab=agentic)